Date issued:  8th of September 2025

Freedom of Information Request 227/25

You asked us…

Please supply me with details of the progress of providing step-free access at the following Transport for Wales managed stations:

Cathays

Caerphilly

This should include what stage the work has reached as per the PACE process i.e., ES1 through to ES8 and an estimated completion date of both projects if this is available.

RESPONSE

Cathays

Progress: Design & Build Contractor appointed. Detailed design being worked through (TfW Plan of Work Stage E). Estimated completion of the project: Spring 2027

Caerphilly

Step free access at Caerphilly is in development as part of the Caerphilly Interchange proposal. Estimated completion dates are yet to be confirmed and subject to funding approvals.

The scheme forms part of the Southeast Wales Corporate Joint Committee's Regional Transport Plan and Regional Transport Development Plan, full details of which are available on Cardiff Capital Region's website.

We hope this information is of use to you.

Yours sincerely,

Transport for Wales

Appeal Rights

If you are unhappy with the way your request has been handled and wish to make a complaint or request a review of our decision, please write to the Head of Freedom of Information at either Transport for Wales, 3 Llys Cadwyn, Pontypridd, CF37 4TH or freedomofinformation@tfw.wales. Your request must be submitted within 40 working days of receipt of this letter. If you are not content with the outcome of the internal review, you have the right to apply directly to the Information Commissioner for a decision.

The Information Commissioner (ICO) can be contacted at Information Commissioner's Office, Wycliffe House, Water Lane, Wilmslow, Cheshire, SK9 5AF or you can contact the ICO through the 'Make a Complaint' section of their website on this link: https://ico.org.uk/make-a-complaint/

The relevant section to select will be "Official or Public Information".